# Upkilo — Production Deployment Runbook

Target: Azure App Service (East US), blue/green slot swap
Pipeline: `.github/workflows/deploy.yml`
Status: Pre-flight complete. Blocked on Azure provisioning + external account approvals.

## 1. Pre-flight results

Verified on the current main (4ddae3f):

| Check | Command | Result |
| --- | --- | --- |
| Backend build | dotnet build Upkilo.sln -c Release | ✅ 0 errors, 11 warnings (benign) |
| Frontend build | npm ci && npm run build | ✅ succeeds, lint warnings only |
| Test suite | dotnet test Upkilo.sln -c Release | ✅ 777 / 777 passing |

Note on the test suite: 23 integration tests (BookingIntegrationTests,
OpenApiContractTests) require a live PostgreSQL on 127.0.0.1:5432. Without it they
fail with NpgsqlException: Failed to connect. Start the database first:

docker compose up -d postgres redis

These cover multi-tenant isolation, concurrent booking, and Stripe webhook handling —
do not treat them as optional.

The README's "520 tests, 83.45% coverage" figure is stale; the suite is 777 tests.

## 2. Architecture decisions

| Decision | Choice | Consequence |
| --- | --- | --- |
| Region | East US | Target market is US/global; best service availability and widest Azure OpenAI model access |
| Staging | No separate environment | Pre-prod validation happens on the production app's own staging slot |

### Region rationale

East US is chosen because customers are US/global, not because of where the team
sits. Region should track the user base: every API call — availability lookups, booking
writes, login — pays full round-trip, and only static assets benefit from Front Door
caching.

For reference, if the customer base ever shifts primarily to India, Central India would
cut per-request latency from ~250–300ms to ~20–40ms. Azure OpenAI has narrower model
availability there, but that is not a blocker: the OpenAI resource can sit in a
different region from the rest of the stack, since AI calls are server-side and already
take seconds.

### What the no-staging-environment decision costs

The production staging slot shares the production database. It validates that the
app boots, connects to its dependencies, and passes /ready — it does not let you
rehearse a migration.

From the second deploy onward, a destructive migration reaches customer data with only
the pre-deploy backup as recourse. Mitigation, every deploy: read the
migration-<sha>.sql artifact the migrate-database job uploads before approving
the production job.

## 3. Fixes applied to the pipeline

### 3.1 Missing application settings (would have crash-looped on first deploy)

`appsettings.Production.json`
declares config as ${VAR} placeholders. .NET does not expand these.
`AzureKeyVaultSecretProvider`
resolves Key Vault → environment variable → configuration, so an unset value arrives at
the app as the literal string ${JWT_SECRET}.

Key Vault alone is not sufficient: no Key Vault configuration provider is
registered, and several consumers read settings straight from IConfiguration with no
ISecretProvider fallback —
`InvoiceService`,
`DataErasureJob`,
`SmsA2pRegistrationService`.

App Service application settings are the only mechanism that reaches every consumer.
Eleven settings were added to the deploy-production job:

Jwt__Secret                       Twilio__AccountSid    
    Stripe__SecretKey                 Twilio__AuthToken    
    Stripe__WebhookSecret             Twilio__PhoneNumber    
    Stripe__PublishableKey            AzureOpenAI__Endpoint    
    SendGrid__ApiKey                  AzureOpenAI__ApiKey    
    Azure__Storage__ConnectionString

### 3.2 Storage connection string key name

appsettings.Production.json declares AzureStorage:ConnectionString, but nothing
reads that key — it is dead configuration. The only consumer,
`FileService`, reads
Azure--Storage--ConnectionString / Azure:Storage:ConnectionString.

The correct App Service setting is therefore Azure__Storage__ConnectionString. Using
the name from appsettings.Production.json throws InvalidOperationException on every
file upload.

### 3.3 Removed the deploy-staging job

Per the no-separate-staging decision. deploy-production is now gated on
[build-and-push, migrate-database] plus its own staging-slot readiness probe and the
manual approval gate.

## 4. Outstanding issues (not deployment blockers)

- `docker-compose.yml:32` pins edoburu/pgbouncer:1.23.1,
which does not exist on Docker Hub. docker compose up fails for a fresh clone.
Dev-only — Azure provides connection pooling in production.

- README test counts are stale (claims 520, actual 777).

- README references infrastructure/azure/ (Bicep IaC) and docs/DEVELOPER_GUIDE.md.
Neither exists in this repository. Provisioning is therefore done with the
az CLI commands in §6 rather than infrastructure-as-code.

## 5. Required from the account owner

### 5.1 Actions

| # | Action | Blocks | Typical wait |
| --- | --- | --- | --- |
| A1 | az login + confirm subscription & payment method | 🔴 all provisioning | — |
| A2 | Stripe account activation | 🔴 all billing | 1–3 days |
| A3 | SendGrid signup + upkilo.com sender authentication | 🔴 all signup/password reset | 1–2 days |
| A4 | Azure OpenAI access request (aka.ms/oai/access) | 🟡 AI features only | 2–10 days |
| A5 | DNS edit access for upkilo.com | 🔴 TLS + webhooks | — |
| A6 | Twilio + US A2P 10DLC registration | 🟢 SMS only | 1–3 weeks |
| A7 | Sentry project + PagerDuty integration key | 🟡 observability | — |
| A8 | GitHub: add secrets, create production environment with required reviewers | 🔴 approval gate | — |

A2 and A3 are the true critical path. Without SendGrid nobody can complete signup;
without Stripe nobody can pay. Both are approval queues that no engineering work
shortens.

### 5.2 Secrets to supply

| GitHub secret | Source | Blocking |
| --- | --- | --- |
| STRIPE_SECRET_KEY | Stripe → Developers → API keys (sk_live_…) | 🔴 |
| STRIPE_PUBLISHABLE_KEY | same page (pk_live_…) | 🔴 |
| STRIPE_WEBHOOK_SECRET | Stripe webhook endpoint (whsec_…), after DNS | 🔴 |
| SENDGRID_API_KEY | SendGrid (SG.…) | 🔴 |
| SENTRY_DSN | Sentry project settings | 🟡 |
| PAGERDUTY_INTEGRATION_KEY | PagerDuty Events API v2 | 🟡 |
| TWILIO_ACCOUNT_SID / TWILIO_AUTH_TOKEN / TWILIO_PHONE_NUMBER | Twilio console | 🟢 |

### 5.3 Generated during provisioning (no owner action)

JWT_SECRET (32-byte random), VAPID_PUBLIC_KEY + private key, Postgres admin
password, REDIS_PASSWORD, AZURE_CREDENTIALS, ACR_USERNAME / ACR_PASSWORD,
AZURE_PROD_DB_CONNECTION, AZURE_STORAGE_CONNECTION_STRING,
APPLICATIONINSIGHTS_CONNECTION_STRING.

JWT_SECRET must never be the placeholder from .env.example. It is the signing
key for every session token.

### 5.4 Not required

ELASTICSEARCH_* (search degrades to SQL), AZURE_SERVICE_BUS_CONNECTION_STRING
(falls back to in-memory transport), LAUNCHDARKLY_SDK_KEY.

## 6. Provisioning plan

Resource names are fixed by deploy.yml and must match exactly.

| Resource | Name | Notes |
| --- | --- | --- |
| Resource group | upkilo-prod-rg | East US |
| Container registry | upkiloprod | upkiloprod.azurecr.io, Standard |
| PostgreSQL | upkilo-prod-db | Flexible Server 17, HA, 7-day PITR |
| Redis | upkilo-prod-redis | 7.x |
| Key Vault | upkilo-prod-kv |  |
| Blob storage | upkiloprodstorage | files, photos, PDFs |
| API App Service | upkilo-api-prod | + staging slot, managed identity |
| Frontend App Service | upkilo-frontend-prod | + staging slot |
| Front Door | upkilo-fd / upkilo-fd-endpoint | CDN + WAF |

Rough timing: ~90 min of setup plus ~40 min of Azure waiting on the Postgres and Redis
creates.

### DNS records

| Host | Points to |
| --- | --- |
| api.upkilo.com | upkilo-api-prod (via Front Door) |
| app.upkilo.com | upkilo-frontend-prod (via Front Door) |
| SendGrid CNAMEs | per A3 |
| TLS validation TXT | per App Service custom-domain binding |

## 7. Stripe configuration

### 7.0 Resolve the account country FIRST

⚠️ Do this before creating any products or prices.

A Stripe account's country is determined by where the business entity is registered,
not where customers are. The team is in India; the target market is US/global. That
combination needs an explicit decision:

- India-registered account — payments from US customers are cross-border. Settlement
currency, export-of-services documentation, and GST treatment all apply, and Indian
recurring-payment (e-mandate) rules may attach to the account. Confirm with Stripe how
subscriptions and metered billing behave for this configuration.

- US-registered account — requires a US entity (LLC / C-corp), a US bank account,
and an EIN.

The account country fixes the settlement currency, which in turn fixes how plans are
priced. Repricing a catalog after customers hold active subscriptions is painful and
partly customer-visible.

Verify directly with Stripe. The above describes the shape of the decision, not
current regulatory specifics.

### 7.1 Product catalog

`PricingPlan` expects real
Stripe IDs:

- One product per plan → StripeProductId

- A recurring price per plan/interval → PlanPrice rows

- Optional metered prices → StripeAiUsagePriceId, StripeSmsOveragePriceId,
StripeExtraStaffPriceId, StripeExtraLocationPriceId (null = overage unavailable
on that plan)

### 7.2 Webhook endpoint

URL: https://api.upkilo.com/api/webhooks/stripe
(`StripeWebhookController.cs:22`)

Create this after DNS resolves and the first deploy is live — Stripe validates
reachability.

The controller handles 25 events; subscribe to exactly these:

checkout.session.completed             invoice.created    
    customer.subscription.created          invoice.finalized    
    customer.subscription.updated          invoice.upcoming    
    customer.subscription.deleted          invoice.voided    
    customer.subscription.paused           invoice.marked_uncollectible    
    customer.subscription.resumed          invoice.payment_succeeded    
    customer.subscription.trial_will_end   invoice.payment_failed    
    customer.updated                       payment_intent.created    
    customer.deleted                       payment_intent.succeeded    
    charge.succeeded                       payment_intent.payment_failed    
    charge.failed                          charge.dispute.created    
    charge.refunded                        charge.dispute.closed    
    account.updated

Without STRIPE_WEBHOOK_SECRET every webhook is rejected as unsigned. The failure
mode is silent: the customer pays and the application never activates the
subscription.

### 7.3 Connect

`AffiliatePayoutJob`
disburses affiliate payouts to StripeConnectAccountId on the 1st of each month.
Enable Stripe Connect if running an affiliate program; the job no-ops when the field is
empty.

## 8. Deploy procedure

Triggered by push to main, or workflow_dispatch.

1. `build-and-push` — builds both images, pushes to ACR, and asserts no
localhost:5000 was baked into the client bundle. NEXT_PUBLIC_* values are inlined
at build time; setting them as runtime App Service settings has no effect.

2. `migrate-database` — backs up the database, generates an idempotent SQL script
(uploaded as a 90-day artifact), then applies migrations.
Read this artifact before approving step 3.

3. `deploy-production` — ⏸ waits for required-reviewer approval, then sets app
settings, verifies the DB connection string reached App Service, deploys both images
to their staging slots, polls /ready on each, swaps both slots, purges the CDN,
and smoke-tests production.

/ready (DB + Redis + Hangfire) is the gate, not /health — /health is liveness only
and checks memory/uptime without verifying dependency connectivity.

### First deploy differs

74 migration files apply to an empty database. Expect the migrate-database job to take
noticeably longer than on subsequent deploys.

## 9. Rollback

The rollback job fires automatically when deploy-production fails: it swaps both
slots back, then reverts the schema.

Schema rollback requires the repository variable `ROLLBACK_TARGET_MIGRATION` — set
it to the last migration applied by the previous successful deploy. If unset, schema
rollback is skipped and manual DBA review is required:

dotnet ef database update <previous-migration-name> \    
      --project src/backend/Upkilo.Infrastructure/Upkilo.Infrastructure.csproj \    
      --startup-project src/backend/Upkilo.API/Upkilo.API.csproj

Update this variable after every successful production deploy.

The rollback job deliberately carries no environment: production. Protection gates
block jobs triggered by failure(), which would make automatic rollback impossible
during an incident.

## 10. Post-deploy verification

Automated by the pipeline:

- https://api.upkilo.com/health returns 200

- https://api.upkilo.com/ready reports Healthy

- Elasticsearch check (non-fatal — search degrades gracefully)

Manual, before announcing to customers:

- Sign up a new tenant end-to-end — confirms SendGrid delivery

- Log in; verify JWT issuance and refresh

- Create, reschedule, and cancel a booking

- Complete a real subscription checkout

- Confirm the webhook arrived: Stripe dashboard → webhook → recent deliveries, all 2xx

- Verify the subscription activated in-app (catches a wrong STRIPE_WEBHOOK_SECRET)

- Upload a file — confirms `Azure__Storage__ConnectionString`

- Confirm Hangfire dashboard shows recurring jobs scheduled

- Trigger a test error; confirm it reaches Sentry and Application Insights

- Confirm a PagerDuty test alert pages the on-call

- Record ROLLBACK_TARGET_MIGRATION for the next deploy

## 11. Launch readiness

Infrastructure can stand up as soon as az login is done. Customer launch is gated on
Stripe (A2) and SendGrid (A3) — until both clear, no customer can register or be
charged. Neither is an engineering constraint.

| Milestone | Gate |
| --- | --- |
| Infrastructure live | A1 |
| Application deployed and healthy | A1, A5 |
| Customers can register | A3 |
| Customers can pay | A2 + webhook (§7.2) |
| AI features active | A4 |
| SMS reminders active | A6 |